Sub project 1-

Sub-Project 2: CEO, Reception, Library, Student experience, etc.

  - Refurbishment of Ground Floor, Level 1, 2, 3 & 15

Schedule: 		Refurbishment must be completed by mid 2023.

Cost: 			Total cost must not exceed $25m

Constraints:

Sub-Project 2:   	Quality is the top priority as these are presentation 						places for students and external guests.

Sub-Projects

- Assumptions: refer to the case study.

  - Student numbers are going to increase in the next ten years

- Givens / Constraints: refer to the case study.

  - Campus will continue to function and deliver courses to students throughout the refurbishment period,

  - Maximum of two floors will be renovated at one time.

- Exclusions: refer to the case study.

  - Lifts are quite new and will not be replaced.

- Features & Characteristics of the Campus:

  - refer to the case study.

Written Report

Introduction:

Procurement route: Propose the best procurement route for sub-project 2 and provide justification.

Contract type: Propose the best contract type for sub-project 2 and provide justification.

Risks: Identify, analyse and assess the impact of the risks associated with the proposed routes and contract types for both the owner (TopEd) and the contractor.

Budget Breakdown: Develop the budget (cost estimates) for the refurbishment of Library.

Risk Analysis: Subproject 2

Risk Register for Owner: Sub-project 2

| ID | Risk Description | Likelihood of the risk occurring | Impact if the risk occurs | Severity | Mitigation action |
| --- | --- | --- | --- | --- | --- |

Risk Register for Contractor: Sub-project 2

| ID | Risk Description | Likelihood of the risk occurring | Impact if the risk occurs | Severity | Mitigation action |
| --- | --- | --- | --- | --- | --- |

Conclusion:

References (list the references along with their in-text citations)