# PPMP 20015 – Research in project management

# Name – Rohitbhai Patel (12045267)

# Tutor-   Samer skaik

# Campus- Melbourne

# Date- 8-4-2018

Executive Summary

Project management in the construction industry is the most likely to appear in the project mostly because of the risks undertaken and the constraints that it faces based on budgeting, costing and the estimation of time in each of the projects. Construction projects are infamous for being over-spending plan, maximum time consumption and burdened with scope very less scope of improvement, as well concerning meager correspondence conventions and deficient controls around opportunity modification management. This report critically analyzes the limitation, scope and the success factors that may be helpful to develop and design a systematic methodology that can help to overcome these limitations faced by the project managers. This paper reviews four scholarly articles that   analyzes the cost uncertainty of the cost, cost and budget management, decision making processes in the estimation of the cost and the management of the cost and budget for the construction project

# Introduction:

It is fundamental that a manager of a construction project adopt a practical strategy from the snapshot of the arrangement made by him. Project management designs, notwithstanding for generally unassuming construction projects, should display a level of detail more noteworthy than may be esteemed fitting for different sorts of projects (not related to construction) of comparable cost and span of time consumed.

For the management of a construction project, it is very much essential that the project undertaken needs to be planned executed then closed strategically. The first phase of planning is still very easy but the most challenging stage is the execution of the project as it has to consider many factors like economic, financial, political, and so on.

Regardless of whether the project supervisor of a construction project was to look no more inaccessible models of project management by cost controlling, effective budgeting and adherence to the stipulated time which is generally not provided in any training is  plainly a significant extensive deprivation from the uncalculated risks. A formal, significant and point by point chance management design is a main concern prerequisite here. In immensely large construction projects, back-up plans are always made in advance to avert the risks that may arise in future on costing time, money and overall budget of the project, for instance, building or site arrangement. The procedures of risk identification, examination and response planning must be embraced iteratively through project closure, else the strategy of opportunity cost from the project may well be outdated within seven days of the commencement of the project. Each conceivable development ought to be undertaken for the entire project group, particularly including the top level managers, middle level managers and the lower level executive staff as it helps to understand the risk management strategy to be adopted which is the responsibility and duty of all the individuals who are the part of that project.

Part 1

Article 1 Impact of budget uncertainty on project time-cost tradeoff

Purpose - This reading is provided mainly for managing the uncertainty of cost in a project. the current paper demonstrate the financial feasibility as a stochastic constrain. It also shows that the higher amount of cost uncertainty means that the tighter financial constrain.

Method-   They had use time-cost trade-off analyze method to solve the relevant problems.

Key concept- the main concept covered in this paper is the irregularity in project cost and its solution

Finding- the finding in this paper is that if the cost is not sure and irregular in the project then there will be more financial problems.

Limitations-   The limitation is that some time one or more financial supporter are present in the project and it is very hard to manage the cost and time curve according to both the financier.

Reflection- this article is good written and helpful in my research but the only think is that mainly it focuses on cost and budget so I need to find other source for time management.

Article 2 Research on the Construction of Engineering Cost Estimation System Based on Fuzzy Prediction Technology Hou, Congxia

Purpose-To get the perfect information on any construction project’s cost and budget estimation this reading is best. This reading is proving best solution to get cost management accurate in the project and one of them is fussy exponential smoothing forecasting method.

Key concept- market economy, project cost budget, fuzzy forecasting method.

Method- The fussy exponential smoothing forecasting method was used in this article to manage the fixed cost and engineering costs during the project.

Finding-   I found this method is to be best to solve the financial problems when the cost is fixed in project.

Limitation- The only limitation of this method is that if in case the fixed cost of the project needs to be changed during the project then it may be create financial problem.

Reflection- the best benefit of using this paper is to get information on the construction project as I will be performing the project in construction filed.

Article 3 Cost Management: strategies for business decisions Ronald W. Hilton Michael Maher 1946-; Frank H Selto 2006, c2005 3rd ed.. - 2006, c2007

Purpose - the aim behind this reading is to provide the decision making strategies and the cost and time and budget management so that anyone can make a good decision in their project or a business and can manage their cost and budget.

Key concepts- decision making in business, cost management

Method-   Setting up the strategic foundation of cost, time and budget management

Finding- I found the significant relation between the cost, time and budget in this article as they have used cost management, time management and budget management in combine to solve financial problems.

Reflection- This reading covers most of my required information which I would use in my article.

Article 4 BIM-Based Cost Estimation/ Monitoring For Building Construction Emad Elbeltagi ; Ossama Hosny International Journal of Engineering Research and Applications, 01 July 2014, Vol.4(7), pp.56-66

Purpose- To provide the control on the cost estimation

Key concept- the main concept discussed in this paper is the monitoring of the cost estimation of the project throughout the project with providing different methods and taking different project as a example

Method- In this article, in starting they simply use the visualization process to detect major deviations and then added BIM to make a control over the domain.

Finding –   In this Article the comprehensive cost estimative and monitoring model is provided. This model is connected to BIM so the reader can easily see the cost estimation and problems related to it. The new think that any individual can learn from this paper is that how to control and monitor the cost and time estimation.

Reflection- this article is very useful for me a it would be very helpful while crating my project research on managing cost, time and budget estimation in construction field.

Critical Review:

The most important aspect and the most critical one in the project management in a construction industry is the cost concern where in most of the issues occur due to the difference in the budgeted cost and the actual cost incurred during the project (Yang, 2005). Another important aspect which is needed in the project management process is to get the correct and complete information about the project specifically related to the financial requirement and the cost analysis that may further help to estimate the approximate costing and refrain the additional cost that may occur during the course of the project (Hou, 2016). Further, according to (Hilton, Maher, & Selto (2014), it is important that the uncertainty in the cost analysis during the project may lead to the tighter financial situation, which means a strategic management should also be there to overcome the last moment or the medieval financial crisis that may occur due to incorrect forecasting or analysis that may have been done before the starting of the project. Thus, it is significant that he cost should be continuously monitored from the planning stage to the closure of the project as it may help in managing the overall cost effectively (Elbeltagi, Ossama, Mahmoud, & Elhakeem, 2014).

On reviewing all the four scholarly articles, the overall summary of the basic concepts discusses in these articles can be summarized as under:

| Articles | Purpose | Key Concept | Finding | Reflection |
| --- | --- | --- | --- | --- |
| Impact of budget uncertainty on project time-cost tradeoff | Management of Uncertainty of cost | Irregular project cost and unreliable solution | Uncertain cost cannot be estimated leading to financial losses | Time factor ignored while considering the cost factor. |
| Research on the Construction of Engineering Cost Estimation System Based on Fuzzy Prediction Technology | Accurate cost estimation and apt forecasting method | Market economy, project cost budget and forecasting method are crucial factors. | Effective exponential smoothing forecasting method | Relevant and helpful in case of cost forecasting tools |
| Cost management: strategies for business decisions | Cost, time budget management | Cost management and strategic decision-making ability | Significance of relationship between the cost management’s role in the decision making process | Most helpful as it helps to provide the solution to all the three aspects of the project management. |
| BIM-Based Cost Estimation/ Monitoring for Building Construction Emad Elbeltagi ; OssamaHosny International Journal of Engineering Research and Applications, | Controlling the irrelevant and additional cost | Continuous monitoring and cost controlling tools | Without proper tools for cost control and monitoring the cost, the financial budget may go ahead of the estimated budget | Cost management is effectively done by controlling the wastage if unnecessary time and preparation of a robust budget. |

# Conclusion:

It is evident form the above table that to strategize for an effective project management, considering all the articles, the most innovative method and tool to manage a construction project effectively was observed in the methodology of BIM proposed by (Elbeltagi, Ossama, Mahmoud, & Elhakeem (2014). As it is a technique for assessing and imagining construction execution regarding cost has been created. A BIM based perception framework has been acquainted with encourage following and checking construction advance. The proposed model can be successfully utilized as a part of controlling little to medium projects. The primary favorable position of the framework is that it empowers nD representation of the construction advance alongside the geological conditions. The framework gives project members a structure to easily see and assess construction advance. This paper stresses the significance of joining between project cost gauge, cost observing/control strategies and BIM stages. The joining will include other measurements to construction advance perception. The created structure can be considered as an viable instrument for observing construction projects also, giving leaders a perception help to empower them to take cost and advance related choices in an opportune way. In fact the concept proposed by Yang (2005), clearly indicates what type of condition can affect he projct costing and can be managed effctively by the consideration of time and other risk factors that can enable the calcualtion of the time value of the overall project with respect to the undertaken risk that be considereed. Risk cannot be completely ignred but while calculating the overall fincial budget, considirng the risk factor based on the estimated market scenario can further help to form a busget that is approximately close to the forecasted budget. Even the cost estimation methods stated by (Hilton, Maher, & Selto, 2014), are quire effective and has a very realistic approach. It not only includes the qualitative approach but also the quantitative aspects tha need to be considered while undertaking a project. Hoewever, all the four articles states important aspect of cosidering the cost, busgeting andoverall time consideration and strategize accordingly, it is also important that uncalcualted risks should also be equally measured so that it can help to reduce the risk and manage the overall cost and time of the project.

References

- Elbeltagi, E., O. H., M. D., & Elhakeem, A. (2014, Jul). BIM-Based Cost Estimation/ Monitoring For Building. Emad Elbeltagi Int. Journal of Engineering Research and Applications, 4(7(Version4)), 56-66.

- Hilton, R., Maher, M., & Selto, F. (2014). Cost Management: Strategies for Business Decisions (4th Edition) .

- Hou, C. (2016). Research on the Construction of Engineering Cost EstimationSystem Based on Fuzzy Prediction Technology. RISTI (Revista Iberica de Sistemas e Tecnologias de Informacao)., p. 129+.

- Yang, I.-T. (2005). Impact of budget uncertainty on project time-cost tradeoff. IEEE Transactions on Engineering Management, 52(2), 167-174.

- Impact of budget uncertainty on project time-cost tradeoff

- Research on the Construction of Engineering Cost Estimation System Based on Fuzzy Prediction Technology Hou, Congxia

- Cost management : strategies for business decisions Ronald W. Hilton Michael Maher 1946-; Frank H Selto 2006, c2005 3rd ed.. - 2006, c2007

- BIM-Based Cost Estimation/ Monitoring For Building Construction Emad Elbeltagi ; Ossama Hosny International Journal of Engineering Research and Applications, 01 July 2014, Vol.4(7), pp.56-66

# Part 2   Critical Evolution

|  | Impact of budget uncertainty | Fuzzy prediction technology | Ronald W Hilton (cost management) | Emad Elbeltagi BIM model |
| --- | --- | --- | --- | --- |
| Similarities and difference | Uncertainty in the project cost and time is discussed in this article | Fussy prediction method to make a model for fixed cost and engineering cost | Significant Relation between cost, time and budget management is shown. | BIM model is connected with comprehensive cost estimation model to easily visualize costs. |
| Trends | This article is very useful in construction management | This article is very useful in construction management | This article is very useful in construction management | This article is very useful in construction management |
| Theme | Provide solutions to uncertainty in projects | Market economy | Combination of cost, time and budget management | BIM and comprehensive cost estimation models |
| Pattern |  | Use of mathematical steps to solve problems | Use of mathematical steps to solve problems | Defined how to visualize problems |

Part 3 Research Topic

On the basis of above reading and my preparation I decide that my research topic is

‘Estimation of cost, time and budget in construction project’