A QUICK OVERVIEW OF THE TECHNICAL ARCHITECTURE

This document provides a simplified description of the technical architecture developed for the EduStream System.  This architecture is illustrated in Figure 1.

Figure 1:  EduStream Simplified Technical Architecture

As shown in this diagram, there is a requirement for the development of a client application (shown in the blue box), and the creation of three Pilot Content Delivery Network (CDN) nodes (shown as the yellow boxes).  As explained in the Assignment 1 information, these Pilot nodes will be located in Perth, Sydney and Brisbane.   The minimum required elements of this architecture that you need to take into account are:

- CDN Nodes.  Each of these nodes will be positioned in a Tier 3 co-located (Colo) Datacentre.  All of the equipment shown would be standard rack-mounted units.  The systems required in each node will be:

  - Web Servers.  The web servers will form the front-end of the system, which will be accessible to the clients.  These will require a friendly and intuitive user application, so the people using the system can find and download their game or video easily.  Additionally, the web servers will require appropriate hardware.  For the web server system to run effectively, it will need to be able to interface with the Client Database (DB) system, and also draw directly from the OCA catalogues and games servers to be able to show what content (videos/games) is available.

  - Client Database.  The Client DB will store the users’ information.  This should include data like their names, addresses, billing information, credit card details (so their monthly fees can be debited automatically), type of license, client equipment/environment information, what content they have watched (so recommendations on viewing content can be presented through the web server), what games they have tokens to play (so they cannot play games if they do not have the appropriate software tokens).   The development of this system will require:

    - rack mounted hardware with low latency high volume data access capabilities (it will need to be quick to allow the system to work well under load);

    - a database environment (in this case Oracle), which will need to be procured, as license fees are necessary for this application (additionally, we will need to determine exactly what elements of this environment we actually require, as this will make a big difference to pricing);

    - once the database system has been procured, we will need to develop the underlying table structures, and supporting software for control, management and replication of the data; and

    - as this database contains important private information, significant security controls also will be required (including table /cell level encryption – as discussed below).

  - Open Connect Appliance (OCA).  As illustrated in the recommended videos (links are provided within the Assignment 1 material), the OCA is a video streaming server.  This will require:

    - A hardware system that can store the video that will be available through the EduStream system.  In practical terms this will be a specialised type of rack mounted server.

    - Software will need to be tailored/developed so this system can stream multiple videos effectively.  Remember that this software will need to include a CODEC, RTSP control interfaces, and apply a data compression engine (in this case we will be using HEVC/H.265).

    - Video conversion will need to be conducted on existing videos, so they are all in MP4 or Flash Video (FLV) format.  This will be important as it will allow the HEVC compression to work optimally.  This is not a small task, so it would need to be built into your WBS.

    - An interface will be required between the OCA and Client Database, which is shown in Figure 1.  Additionally, it will be useful to create a direct interface to the web servers from the OCA, to make it easier to show the latest content that is available (this is not explicitly shown in the diagram, but this is inferred)

  - Games Server.   The Games Server will be a streaming engine for the available educational games.   To implement this system the following will be required:

    - Rack mounted server hardware will be necessary.

    - Software will need to be developed to coordinate the distribution and management of the games within the inventory.

    - An interface will be required between the Games Server and the Client Database, (which is shown in Figure 1).  This interface will check the tokens() stored within the Client DB for that user, with the ones listed against specific software.  These will be used in the client software, to determine whether the game can be played or not (e.g. if they have not paid their membership fee, they will not be able to access the game even if it is downloaded to their client).

    - Existing and new games will need to be modified appropriately, so they apply a token, which means that the client cannot play the game if the user’s monthly fees have not been paid.  This could be a fairly complex task depending on the inventory of games currently held and whether they are black box, grey box, or white box (e.g. how much access do we have to the underlying code).

  - System Health Management.  The Health Management System requires hardware and a tailored application to monitor activity within the CDN nodes.  For example, it monitors, network utilisation, disk access loads, server CPU loads, etc.  This element will be essential to allow load sharing to be implemented (see the Netflix description video recommended in the Assignment 1 information for more information).

- Client.  The client refers to a downloadable application that will be able to run on Android/Apple (Phones, Tablets, etc.), Apple/PC hardware, smart TVs, or TVs using standard network access boxes.  As there will be a range of operating systems, we will need to develop different versions of the App that will run in these environments.  Therefore, although we will not be providing the user hardware, we will need to provide the different types of hardware/environments that will be used by clients within our Test Environment (so we can test the systems properly).  Additionally, this client software will need to have the RTSP control interfaces, CODECs and a thin-client application that interacts with the appropriate web server.  Please note that when load sharing occurs (see below), the client may need to point seamlessly toward another node Web Server (without the user knowing about the shift – it will be transparent).

- Network.  For this system to run effectively, it will need access to consistent high-volume network connections.  These connections will need to support TCP-IP, which will be used to support the interconnectivity between clients and nodes.   Typically, these will be available within a CoLo Datacentre.  However, for the level of redundancy/up-time you would typically use a Tier 3 Datacentre.

- Security.  This system will need to be secure.  In practice, this would apply a Defence-in-Depth approach that will include physical security (unauthorised people cannot gain physical access to the servers in the Datacentres), wide area network security (WAN secure network connectivity is secure), local area network (LAN connection between the node elements); application (for the client, web server, Client DB, Games Server, OCA, System Health Management, etc.), Database (table/cell level controls/encryption), etc.   The key is that this needs to be fundamentally built into the design.  Therefore, it will require hardware (e.g. firewalls, although you will also use the Datacentre firewalls), software (e.g. virus management software), application protections (built in during development) and database controls (to protect user data).

These are the elements that will need to be implemented for the Pilot 1 solution.   This will be introduced in Perth, and it will be established at a time when load is expected to be low.  By doing this, the Pilot system can be tested extensively to find the bugs and other problems which will invariably be there.  Consequently, there will be an extensive testing program implemented prior to deploying the second Pilot Site.

In parallel with this activity, the following capabilities will be implemented, and then tested extensively once the second Pilot site is set to work:

- Load Sharing.  This system will leverage the System Health Management (SHM) capability.  When components are under pressure (e.g. they are being used a lot), the SHM will find another node within the network that is under lower load (e.g. will provide less latency/delays to the client).  The client will then be pointed to another node to load balance across the entire system.

- Batch Updates.  The idea is that all of the nodes will have the same content all the time.  However, shifting large games and video files will use up bandwidth, which would then reduce the users’ ability to access content.  Therefore, batch updates are typically done during periods of low utilisation.  A system will need to be developed to manage this.

- DB Replication.  It will be essential that the data held in the Client Databases is the same in all nodes.  Consequently, a system known as replication is used.  Once data is changed in one database, this replicates into the databases in the other nodes.  Systems like Oracle provide quite a powerful replication system with very little development required.

Once the final CDN node is implemented, a range of tests will be needed to ensure that the multi-node architecture will work.  This approach is known as creating ‘cookie-cutters’.  In practice, it means that once all the bugs/problems are fixed, EdMI can simply deploy the same mix of software/hardware systems into new nodes (e.g. other appropriate Datacentres) as necessary to expand the system.

.	A token in this context is an encrypted number that must be found by the software so it can be run.  A range of different approaches can be used to implement this, and for the purpose of this assignment the actual solution to be applied will not be pertinent.  Therefore, just refer to this in your materials, and only go deeper if you really want to learn more for yourself.