## Slide 1: Atlas Telecom
Prepared by: Abdalla Alyassi
ID#: S200004312

## Slide 2: Outline
Introduction
Enterprise System
Issues Encountered During Implementation
Project/Portfolio Management Office (PMO)
Issues Encountered Currently
Recommendation

## Slide 3: Introduction
Company profile
Vision
Mission

## Slide 4: Enterprise System
Hardware
  Camera
  Storage Devices
  Servers
  Access Control
  Card Reader
  Locking System

## Slide 5: Issues Encountered During Implementation & Solutions
Long distance excavations have to be accomplished for laying cable
Wireless communication has been utilized by using transmitter & receiver

## Slide 6: Issues Encountered During Implementation & Solutions (Cont.)
Biometric system was not working properly due to insufficient power from the network switch
Independent power supply for 1 device through Power Over Ethernet (POE) was provided instead of providing additional network switch which will have high cost & insufficient place

## Slide 7: Issues Encountered During Implementation & Solutions (Cont.)
Some employees will enter CCB temporary, but their ID card won’t be read by card reader
Pushbutton inside CCB has to be installed to allow them to exit

## Slide 8: Project/Portfolio Management Office (PMO)
Takreer access control system project
CCTV project for ADNOC petrol stations for control purposes
Smart fire stations project for AD Civil Defense (siren will be activated to the responsible fire station)
Access card & CCTV for UAE military

## Slide 9: Issues Encountered Currently
Explosion proof products are mandatory
Best quality available products in the market have to be purchased
A lot of signatures have to be taken before commencing any task due to PTW formalities. Hence, completion of project may be delayed
Safety regulations have to be considered when the activity is executed

## Slide 10: Recommendation
Deliver the project to the client on time
Provide additional services to the customer with free of cost to win the following project
Assign competitive staff to implement the project effectively
Make regular interactions/meetings with client after warranty service to gain good reputation in the market

## Slide 11: Thank You