# Additional information for the Student Workbook for MNG91217: Project Management

WEEK 3

## The WBS to use for further activities:

Please do NOT go back to week 2 and change your original WBS

| WBS Code | Activity Name |
| --- | --- |
| 1 | Charter signed off |
| 2 | Purchase supplies |
| 3 | Shutters |
| 3.1 | Repair shutters |
| 3.2 | Paint shutters |
| 3.3 | Hang shutters |
| 4 | Porch |
| 4.1 | Repair porch |
| 4.2 | Paint porch |
| 5 | Floor |
| 5.1 | Repair floor |
| 5.2 | Sand floor |
| 5.3 | Refinish (paint) floor |
| 6 | Painting |
| 6.1 | Paint ceilings |
| 6.2 | Paint doors |
| 6.3 | Paint interior walls |
| 6.4 | Paint exterior walls |
| 7 | Windows |
| 7.1 | Wash exterior windows |
| 7.2 | Wash interior windows |
| 7.3 | Hang curtains |
| 8 | Project completion |