Group: Sampakt

Target Market: Growing low-middle income families in rental market

- 60% 2 bed, 30% 3 bed, 10% 4 bed.

- Basic fit out for low-middle income market

- Integrated affordable housing to appeal to council.

- Tall apartment, dependent on zoning.

- Recreational ground floor to suit young families.

Site: B, Bodpeg Street, Parramatta

- Medium-density residential development

- Gross Floor Area = 1,822.8sqm

- Net Floor Area = 1,640sqm

Consultants

Valuers: Blake & Associates Valuers

- Residential focus

- Small scale organisation

- Sufficient Experience

Surveyors: Servcorp QS

- Mid size surveying firm;

- Has the expertise;

- Local knowledge not sufficient with global supply chain shortages expected;

- QS on large scale corporations not necessary for this project.

Architect: ARB Architects

- 12 years local experience in residential design/projects

- Specialise in smaller scale residential projects between 11-25 units.

- Only two partners.

Sales Agent: Miller Young Sales Agency

- 22 years experience in the current location

- Market most of the residential developments in the area

- Network of local contacts such as investors, first home buyers and families which covers our target market

- Concentrate on the local market

- Guarantee to screen buyers for our property as well as assist buyers with finance if necessary

Contractor: Robo Construction

- Residential building specialists.

- 3 out of 4 of their past projects were constructed residential buildings.

- Dedicated team of employees to work on each project.

- Produced quality projects of workmanship and integrity.

Project Manager: Lotus Planning and Development

- Small team that will see the project through from the start to completion.

- Skilled in construction management, computer modelling, and cost management.

- Established by an architect with experience in problem solving during construction

- Leaders in quality management through rigorous quality control

- Administering the construction contract

- Experience in commissioning and handover

- Experience in medium density residential developments

Risks

Key risks (Details outlined in group risk matrix)

- Coronavirus - Financial credit crunch - Banks stop lending - Dropping prices - Competition between developers - Population growth ceasing - Contractor and Sub-contractor bankruptcy

Estimated Land Value

|  | Property 1 (price psqm) | Property 2 (price psqm) | Property 3 (price psqm) | Avg. Sale price/sqm. |
| --- | --- | --- | --- | --- |
| Residential Zoned land | $873 | $1,365 (weighted twice as heavily) | $1,154 | $1,189.25 |

Estimated Sale Value

|  | Property 1 | Property 2 | Property 3 | Avg. Sale price/sqm. |
| --- | --- | --- | --- | --- |
| 2 bedroom apartments | $580 000 (87sqm) | $520 000 (84sqm) | $470 000 (110 sqm) | $5710 |
| 3 bedroom apartments | $575 000 (203sqm) | $640 000 (203sqm) | $480 000 (150sqm) | $3057 |
| 4 bedroom apartments | $ 380 000 (160sqm) | $790 000 (196sqm) | $799 000 (167sqm) | $3730 |

Land value case studies

- 375 Wentworth Avenue, Toongabbie

- Sale price of $900,000

- Sale date of 31 July 2017

- Size of 1,031 sqm

- Market has declined and rebounded since 2017. Dissimilar location.

- 214 Pemberton Street, Parramatta

- Sale price of $1,295,000

- Sale date of 29 November 2011

- Size of 949sqm

- Closest comparable

- 54 Bridge Road, Westmeade

- Sale price of $1,670,000

- Sale date of 23 November 2019

- Size of 1447sqm

2 bedroom case studies:

- 6/30-32 Lennox st. (2 bedroom, 1 bath, 1 car)

- $580 000

- 1/2/20

- 87sqm.

- $6667/sqm

11/4 Peace lane (2 bedroom, 1 bath, 1 car)

- $520 000

- 20/01/20

- 84 sqm.

- $6190/sqm

- 2/11-13 Good street  (2 bedroom, 1 bath, 1 car)

- $470 000

- 19/10/19

- 110sqm

- $4273/sqm

TOTAL AVERAGE OF $5710/sqm

3 bedroom case studies:

- 3/11-15 king street

- $575 000

- 14/11/19

- 203sqm

- $2833/sqm

- 4/12 glebe st, parramatta

- $640 000

- 18/09/19

- 203sqm

- $3153/sqm

- 7/16 bobart street, parramatta

- $480 000

- 14/07/19

- 150sqm

- $3057/sqm

TOTAL AVERAGE OF: $3014/sqm

4 bedroom case studies:

8/77-79 Thomas STreet, Parramatta

- $380 000

- 08.04.2019

- 160sqm

- $2375/sqm

6/210 Great Western Highway, Westmead

- $790 000

- 26.06.2019

- 196sqm

- $4031/sqm

- 7/16 bobart street, parramatta

- $799 000

- 167sqm

- $4,784/sqm

TOTAL AVERAGE OF: $3730/sqm

Construction Cost

Our construction cost estimates were derived using Rawlinsons Construction Handbook 2019. For a residential multi-unit low density project constructed at a medium standard finish the cost per square metre ranges from $2060 to $2220. We have adopted $2060 for our calculations.

Miscellaneous Data and group work

Site B: Bodpeg Street

Site Description

Dimensions: Regular Rectangle 31 Metres x 42 Metres

Site Area: 1302 Square Metres

Zoning:Residential or Commercial uses permitted

Max Floor Space: 1.4 times site area Residential/1.2 times site area Commercial

We are looking at:

2 bedrooms being 80sqm/94sqm;

3 bedrooms being 110sqm/124swm; and

4 bedroom terraces being 140sqm/154sqm.

Reasons for selection:

Access

Public

Retail nearby, no need for retail on site

2-storey apartments with frontage to Bridge Street

1-storey apartments on third floor with balconies facing retail precinct

The site is a regular rectangle shaped vacant block of land which formerly housed a dilapidated residential building. The previous building has been demolished leaving a level cleared block of land ready for construction.

Exposure

The site has two street frontages, both of which are busy streets. Bodpeg Street has large volumes of pedestrian tragic on the opposite side of the street to this site. Office workers and visitors using the commercial buildings opposite are the major users. There is also a substantial amount of lunch time traffic from the commercial area walking along Bridge Street to the retail area farther north of the site. Vehicle traffic is substantial both north-south and east-west, because Bodpeg Street is a secondary arterial road that joins the western half of the southern suburbs to the north-south (BridgeSt.) arterial. Bridge Street is the busiest street in the city.

Accessibility

The site has excellent accessibility primarily due to the strong traffic flows on Bodpeg Street. Vehicles from all areas south of the river have easy access. Car parking is within easy walking distance to the north and west of the site. Public transport passes in front of the site in the form of numerous bus routes which pass across the bridge and enter the CBD, or turn south to feed the southern industrial and residential suburbs.

Surrounding Land Uses

The site is near to the intersection of several different precincts. Several blocks north is the main retail area which feeds from the CBD. Across the street to the south is a secondary commercial area which numerous small office buildings stretching along Bridge Street. A well-established middle class residential area is to the west of the site. Within the area there are several development projects underway.